Stock Price Prediction Data Pipeline Project:

  - What will the project cover?

The project will involve setting up a database which will enable stock price prediction for a big publicly listed company.

  - Why are we working on the project?

IKIGAI

- Potential – I have strong background in finance with equally strong background in data engineering. This project will be a good use of my skills.

- Interest – I have strong interest in the field of data engineering whilst using my background. This project will enable addressing this interest.

- Money – This project will help me get stability in the industry as I will publish it on Kaggle and I will show it on my resume for potential employers to view.

- Market Need – Market needs this type of project very much at present as there is lot of unstructured data out there wrt stock price prediction.

Data Sources:

- Edgar API for financial statements.

- Yahoo Finance API for Stock prices

- Company Investor Relations, RSS Feeds for earnings transcripts

- SCCO seems to be most suitable company as it has strong correlation with macro indicators and macro indicators are generally reported well in industry. It has a strong historical data and strong future in copper mining. Copper as a metal has a strong future because of its usage in electric vehicles, renewable energy, power grids.

Data Ingestion and Automation Tool

Kafka

Data Storage:

Initial storage will be in a database where we perform ETL. A database is more suitable for initial ETL than using a datawarehouse. Based on my strengths, data warehouse could be used in later versions. Most likely a datawarehouse (Google BigQuery seems like most feasible as it has a free tier which I can use for demo purposes)

Build a program that does the below:

- Reads financial statements from Edgar and does the below:

Stores entire statements into a database for the project. We perform ETL from there keeping only essential line items for performing analytics.

- Fetches stock prices from Yahoo API, interest rates for the company by looking at its report, risk free rates, beta and risk premium data, leading economic indicators for the revenues and costs of the business. Understanding which are the key operational, financial, marketing and HR kpis will what will help decide the key leading economic indicators. Nevertheless – some leading indicators will always play a role – like oil price, gdp, etc. Taking lag variables of these and understanding their impact on the business will be key in forecasting stock prices for near future (i.e. 3 months).

- Will have a separate script for forecasting copper price which will include demand and supply drivers of copper.

- Based on data analysis performed, generates a summary report, stores it in csv and database and displays dashboard with charts/graphs on a web interface.

Resources:

Pandas for data manipulation

NumPy for numerical operations

XLSXWriter, Google Sheets API for Excel automation

Requests, BeautifulSoup/httpx for scrapping Edgar Data (Best Source: https://www.youtube.com/watch?v=mI6KDerAGOA&list=PLlGi69_aqsgklqWjOw2nKviqTCKhumqHL&index=3, https://github.com/dgunning/edgartools)

Postgresql - PostgreSQL is a perfect fit, given the scope, budget, and intent of demonstrating to recruiters and not for consumption. Implement Data warehouse in Postgresql.

FastAPI for Project Deployment

Finance-related APIs (Yahoo Finance)

Dashboard Creation using Dash

Docker

Pytest and Coverage.py

Debugging: VS Code Debugger

### Phases in the project

### Phase 1: Data Extraction

- Objective: Write scripts to extract financial data from two sources: Edgar for financial statements and Yahoo API for stock prices.

- Steps:

  - Set up API calls to Yahoo Finance to retrieve stock prices (Use yfinance package).

  - Parse financial statements from Edgar (SEC filings, such as balance sheets, income statements) (with libraries like requests and BeautifulSoup).

  - Test and validate data extraction from both sources.

### Phase 2: Data Cleaning and Transformation

- Objective: Clean and normalize the extracted data to make it suitable for analysis.

- Steps:

  - Handle missing values, inconsistencies, and format conversions (e.g., dates, currencies).

  - Convert raw data into a format that aligns across both sources (e.g., merge company financials with stock price data).

### Phase 3: Metric Calculation

- Objective: Calculate key financial metrics such as P/E ratio, profit margins, etc.

- Steps:

  - Write Python functions to calculate metrics based on the extracted data.

  - Ensure these calculations use correct formulas and verify them against sample data.

### Phase 4: Data Storage

- Objective: Store processed data in CSV files and a database for easy retrieval.

- Steps:

  - Save financial metrics in CSV format.

  - Set up a SQL Server database and store the data there for further use in reports or dashboards.

### Phase 5: Summary Report Generation

- Objective: Create a summary report with the calculated metrics.

- Steps:

  - Write a Python script to generate a textual or tabular summary of the key metrics.

  - Store the report in a CSV file and also insert it into the database.

### Phase 6: Web Dashboard Development

- Objective: Build a web interface that displays the data and metrics with visualizations.

- Steps:

  - Set up a web framework (Django) to create a basic dashboard.

  - Integrate data display with charts and graphs using plotting libraries (e.g., Matplotlib, Plotly).

  - Ensure data from the database is loaded and displayed dynamically on the dashboard.

- The above steps broken down further:

- Basic HTML/CSS for Dashboard:

- Create static HTML pages using Flask or Django templates (Jinja2 in Flask).

- Use CSS for simple styling to present data in tables or lists.

- No JavaScript for interactivity at this stage, focusing purely on displaying static data.

- Embed Static Graphs/Charts:

- Use Matplotlib or Plotly (in static mode) to generate charts (e.g., bar charts, line graphs).

- Save these charts as static image files (PNG, JPG).

- Embed the static image charts directly into the HTML dashboard.

- Responsive Layout (Optional):

- For a better user experience, you can use Bootstrap to make the dashboard responsive, so it looks good on different screen sizes.

- Bootstrap can be used without needing any JavaScript knowledge

### Phase 7: Investment Portfolio Dashboard

- Objective: Create a dashboard that displays real-time portfolio performance and risk metrics.

- Steps:

  - Use extracted stock data to track portfolio holdings and their performance.

  - Develop functionality to show risk metrics such as beta, volatility, and Sharpe ratio.

  - Display portfolio performance in real-time using visual tools such as charts and graphs.

  - Ensure data updates automatically or on a scheduled basis for real-time insights.

### Phase 8: Testing and Optimization

- Objective: Ensure each part of the pipeline is functioning correctly and optimize for performance.

- Steps:

  - Perform unit and integration testing for each phase.

  - Optimize data extraction and storage for efficiency.

  - Optimize the dashboard for real-time performance.

### Phase 9: Deployment (Without Docker)

- Objective: Deploy the application without Docker, using a traditional deployment method.

- Steps:

  - Deploy the web app to a cloud platform (e.g., Heroku, AWS EC2, or DigitalOcean).

  - Set up the database in a cloud or local environment, ensuring it's accessible by the application.

  - Use a virtual environment (e.g., venv or conda) to manage dependencies.

  - Ensure proper backups and database management in place to avoid scaling issues.

- Adding Docker and Datawarehousing into Financial Data Analytics Pipeline:

Data Warehousing:

The next step in my project is integrating data warehousing to centralize and efficiently store financial data from sources like Edgar and Yahoo API. By implementing an ETL (Extract, Transform, Load) process, I’ll clean, transform, and load data into the warehouse, ensuring consistency for reporting and analysis. This will enable faster and more complex calculations of financial metrics, support historical trend analysis, and improve scalability for handling large datasets. Though there’s a learning curve in setting up the warehouse and ETL, this integration will enhance the pipeline’s performance and make future data analysis more efficient.

Docker:

The next stage of my financial data analytics pipeline is integrating Docker to containerize components like data extraction, processing, database, and the web dashboard. Using Docker Compose, I'll manage these containers to ensure smooth operation and scalability. This will streamline deployment, ensure consistency across environments, and improve portability. I'll first learn Docker basics, then containerize each part, create a docker-compose.yml file, and test the system. While there’s a learning curve, Docker will improve efficiency, scalability, and ease of deployment for the project.

- Once there is big amount of data which can be fetch from project 1, migrate data to databricks and pyspark. This ensures I get data engineer’s job.

Future Project Initiatives –

1. Stock Selection script - 	Does checks of key metrics in business like those mentioned by Himanshu Sir in his lectures relating checking 10-year sum of net profit vs 10-year sum of CFO etc. If the company passes these checks – we will proceed to the below steps else we will switch company unless the above checks are not met.

i.	How do we get revenue, net profit, CFO from the statements?

Ans. Revenue is the top line – although it can have more lines. Fetch all lines in the top section first, then fetch lines above cost of sales/gst. Net Profit is the bottom line of profit and loss account (the program will need to check text to confirm if it is net profit – it not, it will move up one or two lines to check and accordingly update). CFO is the last line in cash flow statement’s top section. Should be able to browse to that way.

Why so only revenue, net profit and Cash flow from Operations?

    - Because Revenue more or less affects the business growth

    - CFO considers working capital changes as well as profitability and also is a more important as compared to EBITDA or net profit as it reflects cash position. EBITDA and Net Profit are subject to more manipulation by accountants as compared to CFO.

    - Net profit because it after all is the main indicator of profitability.